ITEM NO. 22 (A-110)

1.	NAME OF THE SUBJECT/PROJECT:

Sub.: Development of various markets in NDMC Area.

S.H. : Up-gradation of Baird Lane Market & surroundings.

2.	NAME OF THE DEPARTMENT CONCERNED:

Civil Engineering Department/Estate-I.

3.	BRIEF HISTORY OF THE SUBJECT/PROJECT:

This is one of the markets of NDMC and represents flagship community facility which is used extensively & meet the requirement of the nearby residents of their day-to-day items required for running of their houses.  Based on the requirements, there is a need to upgrade the facilities up to acceptable standards, keeping in view with the modern trends and comfort levels by providing better facilities  for the public who frequently visit this market by shifting of the existing shops at the back so as to facilitate with the above objectives.

4.	DETAILED PROPOSAL OF THE SUBJECT:

C.A., NDMC has prepared drawings for a double storeyed shopping centre at Baird Land in which the shopkeepers of single storeyed shops on one side i.e. (SBS Place).  The constructions of the new block shall be taken up in two phases by temporarily shifting the shopkeepers in the plot of land on Bhai Veer Singh Marg. Director (Estate)-I has already taken up the matter with L&DO for temporary allotment of said piece of land.  The area which shall be available after demolition of the existing shops shall be developed for providing parking and other facilities for visitors to the market.  It has been proposed to construct 84 Nos. shops in double strayed structure. The new shops shall be consists of a double storeyed load bearing structure having 2.1 metre wide passage at Ist floor in front of the shops  The flooring of shops, corridor and staircase shall be of Kota stone.  External finish shall be of Dholpur stone.  Signages shall be provided as per Architectural Drawings as per specifications given in the drawings issued by the Architect Unit.

- FINANCIAL IMPLICATION OF THE PRPOSED SUBJECT/PROJECT:-

The total expenditure on the project based on the design/plans prepared by the CA, NDMC for up-gradation of Baird Lane Market shall be  Rs.2.76 crores.  The expenditure shall be met with from the Budget Provisions of Rs. 50 lacs which exists in the current Year’s Budget Book vide I 353.8-P-213 under the Head Development of Various Markets in NDMC Area.

- IMPLEMENTATION SCHEDULE:

The work shall be completed within a period of 12 months after award of work.

7. 	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

The estimate as proposed is otherwise in order.  However, the issues need to be detailed/incorporated in the draft agendum for consideration and decision of the Council are: (1) the title of the land on which permanent structure is proposed to be built in the name of NDMC leaving no scope of any dispute later on, (2) status of permission from agencies like DUAC, L& DO, Metro etc. (3) conversion of existing tharas into permanent structure in such a way that it is in accordance with the policy in this regard, with a view to ensure that the action of conversion of existing status of these tharas does not violate the policy, if any, laid down by GOI and/or Council & (4) preparation of survey report thereof.  The Project Report is still to be signed by CE(C-II) though in note portion at page 81/N, it has been stated that the same has been signed by the concerned Officer.

8. 	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT. :-

The observations of Finance are clarified as under:-

(i) 	The land on which the shops have been proposed to be constructed is available between the existing shops and the boundary wall of Metro, as such no dispute will arise later on from any agency including Metro.

(ii)      The estimate has been prepared on the basis of drawings issued by the Architect Unit.

(iii)	NDMC has taken up the works for Up-gradation of various markets.  The work for Baird Lane Market is being taken up accordingly.

(iv)	Provision has already been made for demolition of existing shops and due credit has been given to the estimate for serviceable material likely to be received for demolition of shops.

9.      LEGAL IMPLICATION OF THE SUBJECT/PROJECT:-

There is no legal implication in the project.

10. 	DETAILS OF PREVIOUS COUNCIL RESOLUTION, EXISTING LAW OF  PARLIAMENT AND ASSEMBLY ON THE SUBJECT:

A/A & E/S for Rs.68,13,900/- was accorded by the Council vide its Resolution No. 04-A-38 dated 17.10.07 for a single storeyed structure since the scope of the work has completely changed the earlier sanction may be treated as cancelled.

11 	COMMENTS OF LAW DEPARTMENT ON THE SUBJECT/PROJECT:-

It has no law point.  However, this needs to be seen, whether these were earlier transferred to SBSP, again to Baird Road and when wee these shops / stalls constructed.  Cost of demolished structure to be w/o.

12.	COMMENTS OF THE DEPLATRTMENT ON THE COMMENTS OF LAW DEPARTMENT.

The shops, which are now proposed to be housed in the new structure, were not earlier transferred to Shahid Bhagat Singh Place and then to Baird Lane.  The shops / stalls were constructed about 40 years back.  Cost of demolition and cost of serviceable material have been incorporated in the estimate.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

CVC guidelines have been followed while processing the case.

14.	 RECOMMENDATION:

It is recommended that A/A & E/S for Rs.2.76 crores may be accorded by the Council for Up-gradation of Baird Lane Market and surroundings.

15. 	DRAFT RESOLUTION:-

Resolved that A/A & E/S for Rs.2.76 crores is accorded by the Council for Up-gradation of Baird Lane Market and surroundings.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction amounting to Rs.2.76 crore for Up-gradation of Baird Lane Market and surroundings. The earlier sanction accorded for this work amounting to Rs.68,13,000/- vide Council resolution No. 04(A-38) dated 17.10.07 stands withdrawn in view of this revised sanction.