ITEM NO. 12 (A-68)

1.	Name of the subject/project

Sub:	Streetscaping of Roads in NDMC Area

SH:	Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)

2.	Name of the Department

Civil Engineering Department, Road-IV Division.

3.	Brief history of the subject/project

- As per the contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.

- During the meeting chaired by Chief Secretary on 16 Jul.’08 (Annexure ‘A’ See pages 91 - 93) & 22 Sep.’08 (Annexure ‘B’ See pages 94 - 97) it was decided that the major roads around Talkatora Staidum be streetscaped being a competition venue.  Following roads were identified:-

- Park Street

- Old R.K. Ashram Marg (Park Street to Mother Teresa Crescent)

- Udyan Marg

- Old R.K. Ashram Marg (Kali Bari Marg to Park Street)

- Accordingly M/s OASIS who was already engaged as streetscaping consultant for Mandir Marg & other roads was given the work of streetscaping for Old R.K. Ashram Marg (Kali Bari Marg to Park Street) as an additional work.

- The Empowered Committee during it meeting on 23 Mar.’09 after detailed deliberations decided to form a Sub-committee comprising of CE(C)-I, ACE(C), SE(R) & Director (Projects) to finalize the details of streetscaping plan of these roads.

- As per terms of agreement consultant submitted the conceptual design of proposed streetscaping of Old R.K. Ashram Marg (Kali Bari Marg to Park Street) which was presented to Sub-committee.

- Based on recommendations of sub-committee the conceptual plan was approved by the Competent Authority on 22 Apr.’09.  The Preliminary Estimate based on the approved conceptual plan for Rs.2,07,21,900/- (Civil / Elect. components of Rs.2,02,89,900/- & Hort. Component of Rs.4,32,000/-) prepared by the consultant was checked by the field staff & scrutinized by the Member Planning of the Project Team.  The estimate has been prepared based on DSR-2007.  The streetscaping of this road has been put on fast track and work would be executed through project team.

- The Preliminary Estimate has been concurred by the Finance Department.

- Empowered Committee during its meeting on 18 Aug.’09 after detailed deliberations decided that the case be placed before the Council for accord of Administrative Approval & Expenditure Sanction.

4.	Detailed Proposal on the subject/ project

- Old R.K. Ashram Marg (Kail Bari Marg to Park Street)

- Length of Road 		:	618 M

- Width of Carriageway		:	7.2 M

- Right of Way 			:	17 M

- Development of Parking facilities opposite main gate of RML Hospital.

- Road side green buffer & treeplantation which separates pedestrians from vehicular traffic and noise.  The road side buffer would also prevent spillover of the Pedestrains to the main carriageway besides providing raod with green landscape look.

- Signages, seating options, ramps and stairs, edge restrains, landscape lighting, public conveniences & planter wall etc.

- Horticulture works like grassing, plantation & laying of irrigation line, pumps, storage tanks etc.

- Electrical works like laying Cables (different sizes), Electrical fittings, up-lighters & Feeder pillars.

- Existing footpath to be retained.  Pedestrian plazas to be created at appropriate locations.  Provision of table top crossing to approaches of various properties for smooth pedestrian flow.

- Relocation of existing kiosks/shops/stalls towards plaza adjoining RML Hospital using modern/contemporary design.

- Construction of six additional stalls proposed to be shifted from back side of Hyderabad House.

- 5% of estimated cost has been catered for consultancy charges.  However, the payment will be made as per provisions of Consultancy Agreement.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.2,07,21,900/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.D/1845/Finance dated 13 Aug.’08 & D/2422/PS/FA dated 18 Aug.’09 has concurred the Preliminary Estimate for Rs. 2,07,21,900.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence of Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No Comments

12.	Comments of the department on the comments of the Law Department

No Comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

(a)	Accord of Administrative Approval & Expenditure Sanction for Rs.2,07,21,900/- for “Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)”.

(b) 	To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.2,07,21,900/- for “Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.