ITEM NO. 07 (A-77)

1.	Name of the subject /project:

Sub:	Streetscaping of Roads in NDMC Area

SH.:	Streetscaping of Aurobindo Marg

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road-III Division

3.	Brief history of subject/project

  - As per contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.

  - During the meeting chaired by Chief Secretary on 16 Jul.’08 (Annexure ‘A’ See pages 37 - 39) and 22 Sep.’08 (Annexure ‘B’ See pages 40 - 43) it was decided that major roads around Thyagraj Sports Complex be streetscaped being a competition venue.  Following roads were identified in NDMC area:-

(i)	Aurobino Marg

      - Brig. Hoshiyar Singh Marg

c)	It was also decided that PWD, Govt. of Delhi will appoint the consultant for streetscaping of roads around Thyagraj Sports Complex.

d)	Accordingly M/s Sikka Associates was appointed as a consultant for streetscaping of roads around Thyagraj Stadium which includes Aurobindo Marg & Brig. Hoshiyar Singh Marg.

  - As per the terms of agreement consultant submitted conceptual design of the proposed streetscaping of Aurobindo Marg which was approved in principle by the Competent Authority on 17 Mar.’09.  The presentation was also made by M/s Sikka Associates to Hon’ble Chief Minister on 14 May’09 and the conceptual plan presented by the consultant was accepted vide PWD, Govt. of Delhi letter dated 27 May’09 (Annexure ‘C’ See pages 44 - 48).

  - The Preliminary Estimate based on the approved conceptual plan for Rs. 6,23,83,500/- (Civil & Elect. components Rs.5,55,14,870/- and Hort. Component Rs.68,68,630/-) prepared by the consultant for Aurobindo Marg has been checked by the field staff and scrutinized by Member Planning of the Project Team.  The estimate has been prepared based on DSR 2007.  Streetscaping of road has been put on fast track and work would be executed during the project team.

  - The Preliminary Estimate has been concurred by the Finance Department.

4.	Detailed proposal on the subject/project

          - Aurobindo Marg

- Total length					:	3450 M

- Length of the road taken in

proposed scheme				:	2500 M

(Y-4 junction to AIIMS flyover)

- Y-4 junction to Safdarjung flyover

- Right of way			:	53.20 M

- Width of carriageway		:	19.60 M

- Safdarjung flyover to AIIMS flyover

- Right of way			:	65.65 M

- Width of carriageway		:	22.30 M

          - Development of Central verge by planting colourfull shrubs and flowers including big flower pots on central verge of Safdarjung flyover.

          - Development of green buffer between the kerbstone and the edge of footpath.

          - Development of bus bays adjacent to INA Market & provision of parking facility in front of INA Market for following:-

- Car Parking				:	144 Nos.

- Two wheeler parking		:	124 Nos.

          - Improvement in geometrics of islands & central verge.

          - Development of pedestrian plaza, provision of other pedestrian facilities like signages, bollards, lighting & Solar Power studs etc.

          - Improvement of cross drainage.

          - Electrical Cables (different sizes), Poles & pole light fittings on flyover, parking area, concealed continuous lighting alongwith parapet of Safdarjung flyover.

          - Development of side-walks except Safdarjung flyover which has been sanctioned separately and is not part of this estimate.

          - Horticulture works include Plantation, Water tanks, pumps & irrigation lines on both sides of road, Bore wells etc.

5.	Financial implications of the proposed project

The financial implications of the proposal works out to Rs.6,23,83,500/-.

6.	Implementation schedule with time limits for such stage including internal processing:

The schedule completion of work is eight months after award of work.

7.	Comments of Finance Department on the subject with diary No. and date:

The proposal has been concurred by Finance Deptt. Vide diary No.1984/Finance/R-Civil dated 10 Sep.’09 & 2781/PS/FA/09 dated  16 Sep.’09 for Rs.6,23,83,500/- for streetscaping of Aurobindo Marg.

8.	Comments of department on the comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

Nil

11.	Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of CVC would be followed during tendering.

14.	Recommendations:

The case is placed before the Council for consideration &

          - Accord of Administrative Approval & Expenditure Sanction for Rs.6,23,83,500/- for the work of “Streetscaping of Aurobindo Marg”.

          - To initiate further action in anticipation of approval of Minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.6,23,83,500/- for the work of “Streetscaping of Aurobindo Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.