ITEM NO. 08 (A-78)

1.	Name of the subject /project:

Sub:	Streetscaping of Roads in NDMC Area

SH.:	Streetscaping of Brig. Hoshiyar Singh Marg

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road-III Division

3.	Brief history of subject/project

- As per contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within two Kms. of games venues are to be streetscaped by road owning agencies.

- During the meeting chaired by Chief Secretary on 16 Jul.’08 (Annexure ‘A’ See pages 52 - 54) and 22 Sep.’08 (Annexure ‘B’ See pages 55 - 58) it was decided that major roads around Thyagraj Sports Complex be streetscaped being a competition venue.  Following roads were identified in NDMC area:-

(i)	Aurobino Marg

(ii)	Brig. Hoshiyar Singh Marg

- It was also decided that PWD, Govt. of Delhi will appoint the consultant for streetscaping of roads around Thyagraj Sports Complex.

- Accordingly M/s Sikka Associate was appointed as a consultant for streetscaping which includes Aurobindo Marg & Brig. Hoshiyar Singh Marg.

- As per the terms of agreement consultant submitted conceptual design of the proposed streetscaping of Brig. Hoshiyar Singh Marg which was approved in principle by the Competent Authority on 17 Mar.’09.  The presentation was also made by M/s Sikka Associates to Hon’ble Chief Minister on 14 May’09 and the conceptual plan presented by the consultant was accepted vide PWD, Govt. of Delhi letter dated 27 May’09 (Annexure ‘C’ See pages 59 - 63).

- The Preliminary Estimate based on the approved conceptual plan for Rs. 4,91,55,900/- (Civil component Rs. 4,50,62,077/- and Hort. Component Rs.40,93,823/-) prepared by the consultant for Brig. Hoshiyar Singh Marg has been checked by the field staff and scrutinized by Member Planning of the Project Team.  The estimate has been prepared based on DSR 2007.  Streetscaping of road has been put on fast track and work would be executed during the project team.

- The Preliminary Estimate has been concurred by the Finance Department.

4.	Detailed proposal on the subject/project

          - Brig. Hoshiyar Singh Marg

- Length of Road				:	2300 M

(Africa Avenue to Safdarjung flyover)

- Right of way				:	33.50 M

- Width of carriageway		 	:	13.60 M

          - Provision of parking facility in front of Pilangi Village.

          - Development of green buffer between the kerbstone & edge of the footpath.

          - Development of sidewalks.

          - Improvement of Cross drainage.

          - Improvement of Geometrics of islands & central verge.

          - Horticulture works like plantation, water tanks, irrigation lines on both sides of road, tube-wells & pumps etc.

          - Improvement of central verge railing near Pillangi Village.

          - Other pedestrian facilities like bollards, solar power studs etc..

5.	Financial implications of the proposed project

The financial implications of the proposal works out to Rs.4,91,55,900/-.

6.	Implementation schedule with time limits for such stage including internal processing:

The schedule completion of work is eight months after award of work.

7.	Comments of Finance Department on the subject with diary No. and date:

The proposal has been concurred by Finance Deptt. Vide diary No.1983/Finance/R-Civil dated 10 Sep.’09 & 2780/PS/FA/09 dated  16 Sep.’09 for Rs.4,91,55,900/- for streetscaping of Brig. Hoshiyar Singh Marg.

8.	Comments of department on the comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

Nil

11.	Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary guidelines of CVC would be followed during tendering.

14.	Recommendations:

The case is placed before the Council for consideration and

(i)	Accord of Administrative Approval & Expenditure Sanction for Rs.4,91,55,900/- for the work of “Streetscaping of Brig. Hoshiyar Singh Marg”.

(ii)	To initiate further action in anticipation of approval of Minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.4,91,55,900/- for the work of “Streetscaping of Brig. Hoshiyar Singh Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.