# ITEM NO. 22 (A-33)

# 1.     Name of the subject/ project :

# Sub:    Development of various markets in NDMC area.

# SH :    Up-gradation of Baird Lane Market & surroundings.

# 2.    Name of the deptt./deptt. concerned :

# Civil Engg. Deptt., NDMC

# 3.    Brief History :

# This is one of the important market of NDMC and represents flagship community facility which is used extensively & meeting the requirement of the nearby residents of their day-to-day items required for running of their houses & hosting get together in terms of community gatherings & function.  Based on the requirement, there is a need to upgrade the facilities upto acceptable standards, keeping in view with the modern trends and comfort levels by providing better facilities with road widening, footpath & other facilities by shifting of the existing shops at the back so as to facilitate with the above  objectives.

# Detailed proposal on the subject/project:

# An estimate amounting to Rs. 68,13,900/- has been framed based on the design/ plans as submitted by the C.A., NDMC  to obtain the A/A & E/S from the Council. The brief summary of the cost involved in the project is  given as under.

# S.No.		Description of Item			  Amount (Rs.)

# 1.	 	Structure					Rs. 44,01,214.00

# 2.	  	Services					Rs.   9,20,255.00

# 3.		Development					Rs. 14,92,394.00

# ______________

# Rs. 68,13,863.00

# 5.	Financial implications of the proposed project/subject:

# The  total   financial   implications  based on the   design/plans on  the  subject  would   be Rs. 68,13,863/-. This amount is on the basis of details submitted by C.A., NDMC for the  Up-gradation of Baird Lane Market & surroundings.

# There is a budget provision of Rs. 90 lacs  exists under the Head of A/C  H-1-8 vide item no. 315 (2) (b) Page- 165  during the  year 2007-08.

# Implementation schedule :

# 8 months

# Comments of the Finance Deptt. on the subject:

# We concur in the PE amounting to Rs. 68,13,900/- (Rs. Sixty eight lacs thirteen thousand nine hundred only) for the work, ‘Development to various markets in NDMC area – Up-gradation of Baird Lane Market & Surroundings’  as checked by planning subject to that :

# Drawings issued by Chief Architect, NDMC, may be got signed by Director (Estate) in support of his agreement to the proposed scheme.

# Status of NDMC dues against the said shop holders may be brought on record.

# Comments of Director (Estate) may be obtained  with regard to enhancement in the license fee due to up-gradation of the said shops in terms of FR 45B or any policy, if approved from the Council on this aspect.

# Survey Report as asked earlier may be prepared and added to the file for record.

# Comments of the Department on comments of Finance Deptt.

# It is clarified as under:

# Dir (Estate) has signed the drawings.

# 2 & 3. Dir (Estate) intimated that it will be complied with.

# 4.	     Survey Report shall be prepared & credit of the same shall be given

# while  preparing the detailed estimate.

# Legal Implication of the project:

# NIL

# 10.  Details of previous Council Resolutions, existing law of

# Parliament and Assembly on the Subject:

# NIL

# Comments of the Law Department on the subject/Project

# Does not involve any law points.  Law Deptt. has no objection to the

# proposal.

# Comments of the Department on the comments of Law Deptt.

# No comments .

# Recommendation of CE (C-II):

The case is placed before the Council for approval of the proposal & to accord Administrative Approval  & Expenditure  sanction to the Preliminary Estimate  amounting  to Rs. 68,13,863/- (Rs.Sixty eight lacks thirteen thousand eight hundred sixty three only).

# COUNCIL’S DECISION