ITEM NO. 15 (B-7)

Name of Work: Providing Electric Connection to J.J.Clusters in NDMC area.

SH:  Providing, Fixing, Laying, testing and commissioning of Sub-mains, junction box and cut out for releasing Electric Connections to J.J. Clusters in NDMC area.

Name of Deptt: Electricity Department.

Brief History of the Project:

Presently, the J.J.Clusters in N.D.M.C area have not been provided with the Electric connections as such in order to provide temporary Electric connection to Jhuggie deweller in the J.J.Clusters existing in NDMC area, the council vide its Reso No. 11(B-8) dated 28.9.05 approved an estimate amounting to Rs. 2.25 Crore.

Detailed: Proposal of the Project

As per the proposal contained in the detailed estimate bearing ref. no. E-53/2005/EE (P), the electrical connections are to be provided to individual jhuggie dweller by erection of temporary over head lines/sub- Mains in J.J.Clusters on wooden ballies connected to the nearby Electrical Distribution network.  In order to strengthen the existing Electrical distribution net work of the area and to meet the addl. Load of the J.J. clusters, provision of L.T.cables of appropriate size have been kept in the estimate. After the laying of L.T. cables and errection of overhead lines/sub-main, electric connections shall be released by the concerned distribution divisions to the individual Jhuggie deweller who completes the required formalities.

Financial Implication of the proposed Project/Subject.

The tender amount of the lowest tenderer i.e. M/s. Goel Electric Works after negotiation works out to Rs. 60, 56,325/- (Rupees sixty Lacs fifty six thousand three hundred twenty five only).  The necessary Funds are available to meet expenditure of the work during the current financial year.  Budget provisions of Rs 75 Lacs (Rupees Seventy Five Lacs only) exist in the budge book 2007-08 under the head D-4-11“Environmental Improvement in J.J.Clusters during the year 2007-08”on page no. 63.

Implementation Schedule of the proposed project.

After approval of the Council, the letter of award shall be issued to the Contractor as per the following details: - Stipulated date of start:   17.5.07 (Tentative) Stipulate date of Completion: 16.8.07

Comments of the Finance Deptt. on Subject.

The Finance Department has concurred in the proposal vide its Dy. No. 874/finance/R-Electric dated 8/5/07 for award of work subject to the following conditions: -

1. Availability of Funds.

2. Approval of Competent Authority.

3. Correctness of information and data Submitted by the department.

4. Revision of P.E. in case total expenditure on the scheme is exceeded by 10% of original P. E.   amount.

Comments of the Department on Comments of Finance Deptt.

1. Sufficient Funds are available.  However, in case need arises suitable provision shall be kept in R.E. 2007-08.

2. The necessary approval shall be sought from the Competent Authority to award the work.

3. Information & data submitted is correct.

4. P.E. shall be suitably revised, if the scheme is exceeded by 10% of original P. E. amount.

Legal Implications of the Project. : No legal implication is involved.

Details of the previous Council Reso. :   Resolution No. 11 (B-8) dated 28.9.2005.

Comments of Law Department on the Subject:  N/A

Comments of the Department on the Comments of Law Department:   N/A

Recommendations :      The case is placed before the Council for accepting the negotiated offer of  M/s. Goel Electric Works amounting to Rs. 60,56,325/- ( Rupees Sixty Lacs Fifty Six thousand three Hundred twenty five only)which is  2.33% above the justified amount of Rs 59,18,390/-  for the work of Providing Electric Connection to J.J.Clusters in NDMC area on temporary basis. SH : Providing,fixing, laying, testing & Commissioning of sub-main, junction box &  Cut out for releasing Electric Connection to J.J.Clusters in NDMC area, New Delhi.

COUNCIL’S DECISION

Resolved by the Council that the negotiated offer of M/s. Goel Electric Works amounting to Rs.60,56,325/- which is 2.33% above the justified amount of Rs.59,18,390/- is accepted for the work of providing Electric connection to JJ Clusters in NDMC area on temporary basis.

Further resolved by the Council that the work order be issued in anticipation of confirmation of minutes.

Further resolved by the Council that the work must be completed by June 2007.