ITEM NO. 12 (A-64)

1.	Name of the Project

Name of Work:- Providing Piped Natural Gas to NDMC Staff Quarters.

2.         Name of the Department Concerned

Civil Engineering Department Zone-II and Estate Department.

3.	Brief History of the Project

Indraprastha Gas Limited have been providing PNG connections in various parts of Delhi for domestic cooking and with a view to provide same facility to NDMC employees, Vice-Chairperson NDMC had initiated and proposed in October, 2004 for providing the same PNG connections facility to the NDMC employees residing in NDMC staff quarters.

4.	Detailed Proposal of the Project

A proposal had been received from Marketing Division of IGL for providing PNG connections in NDMC staffs quarters.  The installation cost of a standard PNG connection comprising of single point connection in the kitchen initially was Rs. 7000/- per connection. This includes fixing of meter, pipes, fitting at individual kitchen and there after IGL will provide 24 Hours service for maintenance of this network at its own cost without any additional charges.

In the first instance, it was proposed that the pipelines be laid for the following 8 big complexes of NDMC staff quarters:

| S. No. | Location | No. of Houses |
| --- | --- | --- |
| 1. | Balmiki Sadan | 289 |
| 2. | Gandhi Sadan | 96 |
| 3. | Palika Niketan | 44 |
| 4. | Palika Vaas | 16 |
| 5. | Satya Sadan | 22 |
| 6. | Peshwa Road | 30 |
| 7. | Palika Enclave | 99 |
| 8. | Charak palika Enclave | 51 |
|  | Total | 647 |

Accordingly, a payment of Rs. 45,29,000/- had already been released to IGL Ltd.  @ Rs. 7000/- per unit for 647 units for PNG connections in first phase and the work of providing PNG connections facility for these staff quarters is at the final stage of completion.

5.	Scope of Work:

To provide PNG Gas connections in NDMC staff quarters at different locations in NDMC area.

First phase is almost over where 647 PNG connections were proposed.

IGL has completed the feasibility survey for other staff quarters of NDMC area and have demanded Rs. 7500/- per connection for the second phase work for the list of quarters/ units enclosed at annexure ‘A’ (See page 40 )

6.	Financial Implication of the Project

Payment for Ist phase of work was released to M/s IGL after approval of the competent authority and as pointed out by finance department the matter is placed before the council for award of work to M/s IGL for 2nd phase for remaining 1599 units @  Rs. 7500/- per unit and for a total value of Rs. 1,19,92,500/-

7.	Comments of Law Department

Draft MOU to be executed between IGL and NDMC has been vetted by law department for PNG connections in NDMC staff quarters and the same is in process of execution.

8.	Implementation Schedule

Ist Phase-	At the final stage of completion.

2nd Phase-	One Year.

9.	Recommendations :

At present, the billing is being done in consolidated manner with Dir(Estate) and further the individual employees bill is debited from the salary by CBS. However, it is recommended that :

(A)	To accept the offer of IGL for providing PNG connections to remaining 1599 units/ staff quarters of NDMC at the rate of Rs. 7500/- per unit for a total value of Rs. 1,19,92,500/- and the same shall be paid to IGL as an advance payment.

(B).	At present the billing for PNG is being made to Dir(Estate) in a consolidated matter for all the existing connections to NDMC quarters and the same is deducted from the salary of employee/ individual consumer. However, w.e.f. 1st April 2008 IGL will raise separate bills to individual consumers directly for direct payments to IGL as per the norms for normal other consumers.

10.	Draft Resolution

Resolved by the Council that the following offer of IGL is accepted and approved:

(A)	Offer of M/s IGL is accepted @ Rs. 7500/- per unit for remaining 1599 units/ staff quarters of NDMC for a total value of Rs. 1,19,92,500/-  and to release a payment of Rs. 1,19,92,500/- as an advance payment to M/s IGL for PNG connections to 1599 units.

- IGL will raise bills directly to individual consumers for direct payment to IGL for old and new connections w.e.f., 1/4/2008

COUNCIL’S DECISION

# Resolved by the Council that the following offer of IGL is accepted and approved :

# 1)  Offer of M/s IGL is accepted @ Rs.7500/- per unit for remaining 1599 units / staff quarters of NDMC for a total value of Rs.1,19,92,500/- and to release a payment to M/s IGL for PNG connections to 1599 units.

# 2)  IGL will raise bills directly to individual consumers for direct payment to IGL for old and new connections w.e.f. 01.04.2008.

# It was further resolved that the above approval is subject to the condition that there shall be no further financial liability on the part of NDMC in connection with running or maintenance of the PNG connections.

ANNEXURE-A

| S. No. | Location | No. of Houses |
| --- | --- | --- |
| 1. | Lal Bahadur Sadan | 94 |
| 2. | Palika Kunj | 87 |
| 3. | Multi Storey Aliganj | 84 |
| 4. | Double Storey Aliganj | 130 |
| 5. | Palika Niwas | 188 |
| 6. | CWC Housing Complex | 73 |
| 7. | P.R. Lane, Khan Market | 138 |
| 8. | Pandara Park | 40 |
| 9. | Kaka Nagar | 43 |
| 10. | Aditya Sadan, Ashoka Road | 60 |
| 11. | Hailey Lane | 70 |
| 12. | Palika Niketan, R.K. Puram - 10 | 144 |
| 13. | Palika Awas, Sarojini Nagar | 143 |
| 14. | Palika Gram, Sarojini Nagar | 111 |
| 15. | Sarojini Vihar | 35 |

# ITEM NO. 13 (C-48)

CONTRACTS/SCHEMES INVOLVING AN EXPENDITURE OF RS. 1 LAC BUT NOT EXCEEDING RS. 50 LACS.

Section 143 (D) of NDMC Act, 1994 provides that every contract involving an expenditure of Rs. 1 lac but not exceeding Rs.50 lacs under clause 143  (c) shall be reported to the Council.  In pursuance of these provisions a list of contracts entered/executed in December 2007, have been prepared.  A Comprehensive list of the contracts entered into for the various schemes is accordingly laid before the Council for information. (See pages 42 - 54).

COUNCIL’S DECISION

Information noted.