ITEM NO. 05 (B-01)

- Name of work: Supply, installation, testing and commissioning of CCTV Cameras in various buildings in NDMC area.

- Department: Electricity Department

- Brief History of the proposal:	After the incident of terrorist attack on 26.11.08 in Mumbai, under the instructions of Chairman NDMC, a team of officers comprising CSO, FO-cum-NA, EE(E)BM-II and AEE-II(BM-II) inspected NDMC Commercial Complexes / Buildings for assessing the requirement of CCTV Cameras. The report was then put up to Chairman who in consultation with Secretary, CVO, CSO & other concerned officers decided to install CCTV Cameras at various NDMC Complexes for the safety & security of these buildings.

- Detailed proposal on the subject: For safety and security of various NDMC Buildings / Commercial Complexes, installation of CCTV Cameras & associated system in following major buildings / complexes is proposed:

- Palika Bhawan Commercial Complex

- Yashwant Place Commercial Complex

- Chanakya Bhawan

- Chander Lok Building

- Mohan Singh Place

- Palika Place Commercial Complex

- Shaheed Bhagat Singh Place

- Lok Nayak Bhawan

- PSOI Nehru Park Chanakya Puri

A meeting was held in the office of Secretary NDMC on 17.09.09, minutes of which were placed before Chairman by the Secretary. Chairman vide orders dated 22.09.09 directed as under:

Chief Engineer (Electric-II) to go ahead with the project for installation of CCTVs in the buildings as per security assessment and after getting the specifications vetted by IT/security department. The work should be completed in 6 months time.

After taking in to account the requirement for CCTV Cameras as per report submitted by CSO dated 14.07.09, which was also seen by CVO / Chairman, and also approval of specification by CE(E-II) dated 12.01.10 in consultation with IT Department, an estimate mounting to Rs 2,74,37,200/- has accordingly been prepared based on lowest market rates.

The expenditure is chargeable to Budget Head H-2-8 for procurement & installation of CCTV against which a budget provision of Rs 50 lacs exists during the year 2010-11 (IT Department) which shall be got suitably enhanced & allocated to Electricity Department. The estimate has been checked by Planning.

The estimate has been seen and concurred in by Finance Department.

5.	Financial implications:	 Rs 2,74,37,200/- (Two Crore Seventy Four Lacs Thirty Seven Thousand Two Hundred only)

6.	Implementation Schedule: Eight months

7.	Comments of the Finance Department: The Finance vide Dy no. vide 232/Finance/R-Electric dated 09.02.10 has concurred in preliminary estimate with no further comments.

8.	Comments of the department on comments of Finance: NIL

9.  Legal implication of the subject: No legal implication is involved.

10.	Details of previous Council Resolution: NIL

11.	Comments of Law Department: No law point is involved.

12.	Comments of the department on the comments of Law Department: NIL

13.	Certification by the department: It is certified that while processing the case, all CVC guidelines & codal formalities have been followed.

14.	Recommendations of the department:	The case may be placed before Council for Administrative Approval & Expenditure Sanction to the estimate amounting to Rs 2,74,37,200/- for the work of Supply, installation, testing and commissioning of CCTV Cameras in various buildings in NDMC area. The work is of urgent nature & therefore approval may also be accorded to take further action in anticipation to the confirmation of minutes of the Council meeting.

15.	Draft Resolution: Resolved by the Council that administrative approval and expenditure sanction is accorded for the estimate amounting to Rs 2,74,37,200/- for the work of supply, installation, testing and commissioning of CCTV Cameras in various buildings in NDMC area. Approval is also accorded to take further action in anticipation to the confirmation of minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction is accorded for the estimate amounting to Rs 2,74,37,200/- for the work of supply, installation, testing and commissioning of CCTV Cameras in various buildings in NDMC area.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.