ITEM NO. 07 (B-36)

(1) Name of the Project :	TURNKEY EXECUTION OF SYSTEM STRENGTHENING WORKS IN NDMC AREAS.

For speedy execution of the long pending works relating to strengthening of electricity supply in NDMC area, Chairman NDMC alongwith other officers of NDMC discussed with CMD M/s. POWERGRID  & his team on 25-7-07 in the office of M/s. POWERGRID and after discussion M/s. POWERGRID agreed to undertake this work for NDMC as a special case for its importance in Delhi.  It was followed by visit of NDMC team of POWERGRID office on 1-8-07. Another meeting was held with POWERGRID on 3-8-07. Accordingly the case was placed before the Council and in principle approval was granted to get these works executed through M/s POWERGRID on nomination basis on cost plus basis in its Special Meeting held on 29-8-07.  The total estimated cost of the work to be executed by M/s POWERGRID is Rs. 178.0432 crores.

Council vide Reso. No. 09(B-31) dated 5-11-07 resolved that the NDMC may enter into a formal MOU with M/s POWERGRID, for turnkey execution of works, relating to strengthening of the electricity supply system in NDMC area and Chairperson is authorized to nominate an officer to sign the MOU on behalf of NDMC.   Department may initiate action in anticipation of confirmation of minutes.

Accordingly a meeting was held in the Council Room on 23-11-07 at 11.15 a.m. by the Chairman, NDMC (in chair), FA, LA, C.E.(E), Director (Commercial), S.E.(P), S.O. to Chairman, E.E.(P-11 KV), E.E.(P-33KV) alongwith officers of M/s POWERGRID in connection with the works being entrusted to M/s POWERGRID for execution.

Threadbare discussions were held regarding the modalities, terms and conditions of Agreement to be signed between POWERGRID and NDMC.

POWERGRID sent the revised draft agreement accordingly, which was reviewed by the deptt. and processed.

Comments of Finance Deptt. :

F.A. has vetted the revised draft agreement.

Comments of  Law Deptt. :

L.A. has vetted the revised draft agreement.

Agreement has been signed on 28-11-07 by Secretary NDMC and Executive Director (Business Development) of POWERGRID  and copy of the same is placed below.

Remarks of Chief Engineer (E)

The case is placed before the Council for information of signing Agreement with M/s POWERGRID for turnkey execution of works, relating to strengthening of the electricity supply system in NDMC area and approval of actions taken.

Draft Council’s Decision

Resolved by the Council that the information is noted that  NDMC has  entered into Agreement with  M/s POWERGRID for turnkey execution of works, relating to strengthening of the electricity supply system in NDMC area and actions taken are approved.

COUNCIL’S DECISION