ITEM NO.3(B-3)

- Name of Work: 	Construction of 220KV Electric Sub-Station at Harish Chander

Mathur Lane and Trauma Centre (AIIMS). SH:	Surrendering the land back to L&DO and AIIMS.

- Name of the Department:  ELECTRICITY DEPARTMENT.

- Brief history of the Proposals:

Two Nos. 220KV Electric Sub stations are to be established in NDMC area namely at Harish Chander Mathur Lane and Trauma Center.  CEA had technically cleared both these schemes as part of our Xth Five Year Plan schemes.  These sub-station were to be constructed by NDMC out of its own funds.

Subsequently, Secretary (Power), GOI in a meeting taken on 19.7.04 decided that these Sub-stations are to be established by M/s. DTL at their cost (who are the State Transmission Utility).

Subsequently, the matter was placed before the Council on the representations of Associations/ labour Union and with the recommendations of Engineer-in Chief before the Council in its meeting held on 28.6.05 vide Resolution No.4 (B-5). The Council decided as under:

“Resolved by the Council that independent advise may be sought by appointing a Consultant, who may suggest technical and financial advantages/disadvantages in case NDMC establishes two nos. of 220 KV substations in NDMC at Harish Chander Mathur Lane and Trauma Centre of its own and furnish a comprehensive development plan considering the future scenario in the power sector.

It was further decided by the Council that matter be also examined to take suitable action against the erring officer/officers in the matter.”

In pursuance of Council’s decision, CEA and PGCI both were requested to give technical and financial advantages of the proposal.  Initially CEA agreed to give technical consultancy for a consideration amount of Rs. 4 lacs,( agreed by NDMC), but subsequently they declined on the plea that DERC has already given in principle approval to DTL for establishing the aforesaid substations.  M/s. PGCI has not given financial benefits till date in spite of constant follow up.

On initiative of NDMC, Secretary, Power GOI had taken a meeting at 10.00 AM on 7.6.06 which was attended by various officers of Ministry of Power, Central Electricity Authority, Joint Secretary, Ministry of Home Affairs, Principal Secretary (P) and CMD, DTL, Director (Operation), DTL, General Manager (SLDC), DTL, Chairperson, NDMC along with Director (Commercial) and Addl. Chief Engineer (Elect) .

In this meeting following decisions were taken:

- DTL may implement 220 KV GIS at H.C. Mathur Lane and Trauma Center (AIIMS) at their own cost.

- DTL would ensure priority in supply of power to NDMC areas.

- A Task Force comprising Member (Power Systems), CEA, Director (Operations), DTL and Addl. Chief Engineer (Elect), NDMC would supervise implementation of the scheme and would meet as frequently as required.

- CEA would ensure that adequate capacity margins are available in the system by vetting the specifications of two GISs and that of the cables to be provided between 400/220 KV Maharani Bagh Sub-station and the subject Sub-stations.

- DTL may initiate the works immediately so as to complete the works as per deadlines given below:

(a)	Floating of tender: Ist July 2006.

(b)      Opening of bids: 15th August 2006

(c)      Award of Contract(s): 15 September 2006/

(d) 	Approval of DERC: 15 September 2006.

(to be sought in parallel).

Council vide Reso. No. 3(A-13) dated 19.7.2006 has resolved that the decision taken in the meeting on 7.6.06 by the Secretary (Power) G.O.I. be adopted, as per the above details.

Accordingly, Draft MOU was prepared for handing over the land to DTL and sent to Law Deptt. for vetting.  As per the advise of LA, copy of MOU was sent to DTL for comments and acceptance, who vide letter 19.1.07 has informed that -

“In order to facilitate DTL to take up the work of construction of above two grid sub-stations, it is essential that the land for these sub-stations is handed over to us at the earliest.  The matter was deliberated in a meeting called by Director (Oprs.) DTL, which was attended by the representatives of our Civil Department and our legal counsel when it was felt that the land could be handed over to DTL only by the land owning authority.  This implies that the land for Trauma Centre be handed over to DTL by AIIMS whereas the land for H.C. Mathur Lane should be handed over to DTL by the L&DO department.

In view of above, it is requested that AIIMS authorities be advised to hand over the land to DTL.  DTL will pay the ground rent as per the rates decided by L&DO department from time to time.  As regards H.C. Mathur Lane 220KV S/S, L&DO may be requested to lease out the land to DTL directly on the terms and condition on which it was provided to

NDMC by L&DO.  DTL is willing to pay the cost of the land, if any, as decided by

L&DO.

Since the above two projects are being monitored directly by the Secretary (Power), Govt. of India and are important for meeting the load requirement of Common Wealth Games scheduled to be held in Delhi in the year 2010, it is requested that necessary steps for handing over of the land of these sub-stations to DTL be taken on priority Please.”

With the above, the case was again sent to LA for examination and expert advise in the matter, LA has informed that-

1.  It does not involve any law point.  L&DO allotted land at Harish Chander Mathur Lane to NDMC for 66KV Sub-Station.

2. 	AIIMS has given land to NDMC for constructing a dedicated sub-station.

3. 	If NDMC is not constructing the sub-station, it would be advisable to surrender the same to L&DO and AIIMS and DTL directly deal with L&DO and AIIMS.  There is nothing in the allotment letter from L&DO or AIIMS that these sites can be given by NDMC to DTL through MOU’s.

Accordingly, the Chairperson has accorded approval to the proposal that to place an agendum before the Council for doing the needful for surrendering the land back to L&DO.

- Detailed proposal on the Project: -

Two Nos. 220KV ESS are to be established in NDMC area at H.C. Mathur Lane and Trauma Centre, AIIMS.

The land for H.C. Mathur Lane was allotted to NDMC by L&DO directly and AIIMS authorities transferred the land for Trauma Centre to NDMC as earlier these ESS were to be established by NDMC.

A meting was taken by the Secretary (Power), Govt. of India on 7th June 2006 wherein it was decided that these ESS shall be established by M/s DTL at their cost.  Accordingly the DTL has been writing to us for handing over these pieces of land.  We have been advised by the L.A. that we may surrender these pieces of land to L&DO and AIIMS respectively and advise the DTL to get the land allotted directly.

Therefore, it is proposed to place an agendum before the Council for approving surrender of the land back to L&DO and AIIMS.

- Financial Implications: -

The land was allotted to NDMC by L&DO at Harish Chander Mathur Lane for which NDMC paid Rs. 20,63,130/- plus subsequently ground rent Rs 3,52,240/- (paid up to 3.8.07) @ Rs. 50,320/thereof per annum to L&DO, cost of boundary wall Rs. 5,74,711/- constructed by NDMC and cost towards reallocation of J.J. Cluster (encroachment).

For Trauma Centre (AIIMS) the land belong to AIIMS and NDMC has not incurred any expenditure for the same.

6.	Implementation schedule with timeliness for each stage including internal processing: -

These 220KV ESS are now to be constructed by M/s DTL.

- Comments of the Finance Department on the subject: -

Does not involve any concurrence from Finance Deptt.

- Comments of the Department on comments of Finance Deptt:

Not applicable in view of above.

9.	Legal implications of the Project: -

LA has informed that-

- It does not involve any law point.  L&DO allotted land of Harish Chander Mathur Lane to NDMC for 66KV Sub-Station.

- AIIMS has given land to NDMC for constructing a dedicated sub-station.

- If NDMC is not constructing the sub-station, it would be advisable to surrender the same to L&DO and AIIMS and DTL directly deal with L&DO and AIIMS.  This is nothing in the allotment letter from L&DO or AIIMS that these sites can be given by NDMC to DTL through MOU’s.

10	Details of Previous Council Resolution: -

- 3(XL) dated 24.9.99

- Item No.4 (B-5) dated 28.6.05

- Item No. 3(A-13) dated 19.7.06

11.	      Comments of the Law Deptt. on the Project:-

- It does not involve any law point.  L&DO allotted land of Harish Chander Mathur Lane to NDMC for 66KV Sub-Station.

- AIIMS has given land to NDMC for constructing a dedicated sub-station.

- If NDMC is not constructing the sub-station, it would be advisable to surrender the same to L&DO and AIIMS and DTL directly deal with L&DO and AIIMS.  This is nothing in the allotment letter from L&DO or AIIMS that these sites can be given by NDMC to DTL through MOU’s.

12.	      Comments of the Deptt. on the comments of Law Deptt:-

On the advise of LA, the case was submitted to Chairperson for approval to place an agendum before Council for doing the needful for surrendering the land back to L&DO and AIIMS authorities, Chairperson has accorded approval to above proposal.

- Recommendations: -

The case is placed before the Council for consideration and decision in the matter that the land at Harish Chander Mathur Lane and at Trauma Centre (AIIMS) allotted for construction of 220KV Electric Sub-Station may be surrendered to L&DO and AIIMS Authority respectively. L&DO may be requested to refund the cost of land amounting to Rs. 20,63,130/- (Ground rent paid up to 3.8.07 Rs. 3,52,240/- @ Rs. 50,320/- per year may be written off) and DTL may be requested to pay the amount incurred for construction of boundary wall Rs. 5,74,711/- and amount towards relocation of J.J. Cluster as per actual.

COUNCIL’S DECISION

Resolved by the Council that the land at Harish Chander Mathur Lane and at Trauma Centre(AIIMS) allotted for construction of 220 KV Electric Sub-Station be surrendered to L&DO & AIIMS Authority respectively.

Further resolved by the Council that L&DO may be requested to refund the cost of land amounting to Rs.20,63,130/-(Ground rent paid up to 3.8.07 Rs.3,52,240/- @ Rs.50,320/- per month) may be written off and DLT may be requested to pay the amount incurred for construction of boundary wall Rs.5,74,711/- and amount towards relocation of JJ Cluster as per actual.

Further resolved by the Council that CVO will inquire into the matter of non-implementing the decision of the Council’s Resolution No.4(B-5) dated 28.6.2005 regarding action to be taken against the erring officer/officers.